## Slide 1
AutoProver for Soroban
Phase 1 progress update
Certora · 2026-10-01
End-to-end run complete: specs authored, verified by Sunbeam, real defect found
Notes: Headline: the pipeline now runs end to end on a Soroban contract and found a real admin-takeover bug, with a Sunbeam proof.

## Slide 2
Where we are against Phase 1
Commitments from the 2026-09-02 kickoff deck
DONE
AutoSetup prepares a Soroban protocol
Built into the pipeline. Dependency pinning, harness scaffold, feature gate, compile gate — 30s on an unmodified repo.
DONE
AutoProver PoC produces CVLR specs
5 rules authored for 4 extracted properties. No human wrote CVLR.
DONE
Sunbeam report showing specs were proved
3 submissions; verdicts read back into the loop; report generated.
PARTIAL
Specs available for each protocol
Available for the contract run so far; 2-3 protocols not yet chosen with SDF.
PARTIAL
CLI or cloud option users can try
CLI works today (see later slide). Cloud option not started.
Notes: Three of five green. Be explicit that the two partials are protocol selection (needs SDF) and the cloud option (not started).

## Slide 3
One command, eight phases, 59 minutes
Run on 2026-09-30 against an unmodified Soroban contract
1
Design doc discovery
14s
2
System analysis
1m 30s
3
Property extraction
4 components
4
AutoSetup / preflight
30s
5
Rule authoring (agent)
21m 55s
6
Wasm build + submit
3 jobs
7
Verdicts + counterexamples
36s prover
8
Report
34s
Models: Claude Opus 5 + Sonnet 5 via API · prover: certoraSorobanProver (cloud) · spend capped at $25
Notes: Extraction ran the four components concurrently; the longest took 35 minutes. Authoring is one component (--max-properties 4).

## Slide 4
The target: a Soroban token contract
Nothing about the contract was changed — source_edits: 0 in the report
What the agent was given
pub fn initialize(e: Env, admin: Address) { e.storage().persistent() .set(&"ADMIN", &admin); }
No authorization. No re-initialization guard.
What the agent wrote (5 rules)
#[rule] fn admin_rotation_requires_current_admin_auth( e: Env, b: Address) { let a = admin_opt(&e).unwrap(); let authorized = is_auth(a.clone()); Token::initialize(e.clone(), b.clone()); let rotated = admin_opt(&e) == Some(b); cvlr_assert!(!rotated || authorized);
Properties came from the repo's own docs and code; the user wrote no CVLR.
4 properties extracted → 5 rules → complete coverage, 0 skipped, 0 source edits
The harness, the conf, the build script and the wasm were all generated.
Notes: The rule shown is lightly abridged for the slide; the real file is in the repo under demos/soroban_token.

## Slide 5
Sunbeam verdicts
Job is public — open it during the call
initialize_persists_admin
VERIFIED
initialize_then_mint_uses_stored_admin
VERIFIED
unauthenticated_admin_overwrite_enables_unlimited_mint
VIOLATED
initialize_is_one_shot
VIOLATED
admin_rotation_requires_current_admin_auth
VIOLATED
The three violations are the deliverable, not a failure.
The agent read each counterexample, judged the defect real, and marked the rule expected-to-fail — so the run completed with the bugs in it rather than weakening the rules until they passed.
Notes: Link: prover.certora.com/jobStatus/33158/f6379ea6... with anonymousKey — no Certora login needed.

## Slide 6
One critical defect, with a proof
Unauthenticated re-initialization → mint takeover
Impact
Any address can call initialize at any time and install itself as admin, displacing the legitimate one. The admin slot gates minting, so the attacker can inflate supply without bound.
Attack path
1. initialize(a) stores legitimate admin a. 2. Attacker b calls initialize(b) with no authorization from a. 3. No guard, no require_auth — the slot is overwritten. b now mints freely.
Evidence
Prover counterexample: the stored admin authorized nothing, yet initialize(b) completed. The trace shows the body contains exactly two operations — a key conversion and one put_contract_data.
Report includes impact, attack path, stated assumptions, and the counterexample as proof of concept.
Notes: The report emitted this as three findings sharing one root cause; the grouping step should have merged them. Known defect in the report layer, not in the Soroban work.

## Slide 7
How you run it today
Asked on Slack: the CLI exists and this is the whole invocation
console-soroban ./my-protocol src/lib.rs:Token \
--budget budget.json --max-properties 4
./my-protocol
the repo — cargo workspace root, unmodified
src/lib.rs:Token
the contract: path to its source, plus the #[contract] type
--budget
USD cap on LLM spend; the run wraps up when it approaches it
--max-properties
bound how much work it takes on (omit for everything)
Also available: tui-soroban (live progress view) · --interactive to review extracted properties before authoring · --properties to replay a saved run cheaply
Notes: Prerequisites: ANTHROPIC_API_KEY, CERTORAKEY, a local postgres (docker compose), and a one-time Certora login for reading results. All open-source on the branch.

## Slide 8
What we need from you
So Phase 1 lands on protocols you care about
1
Pick 2-3 protocols
From the kickoff list: soroswap, phoenix, blend, templar, kinetic, one-way-channel. Nothing is formally chosen yet, and Phase 1 says "chosen with SF".
2
Tell us their soroban-sdk versions
We support SDK 22, 25 and 26. SDK 23 has no cvlr-soroban branch yet — if a chosen protocol is on 23, we need one cut.
3
Meridian logistics
Date, slot length, and audience, so we can shape the talk and the live demo.
Status, stated plainly: one contract proven end to end so far, and it is a tutorial contract rather than one of yours. Everything is open-source.
Notes: If asked about greenfield: not built, and the term needs defining before we commit. If asked about multi-contract: that is Phase 2.